## Slide 1: Requirements in a long term agile project
Nick Draper
Tessella
www.mantidproject.org

## Slide 2: Overview
Requirements in Agile Projects
Requirements throughout Mantid
The problems
Our solution

## Slide 3: Key Principles of Agile projects
Active user involvement is imperative
Requirements evolve but the timescale is fixed
Capture requirements at a high level; lightweight & visual
Develop small, incremental releases and iterate
Focus on frequent delivery of products
Apply the 80/20 rule
Testing is integrated throughout the project lifecycle – test early and often

## Slide 4: Key Principles of Agile projects
Active user involvement is imperative
Requirements evolve but the timescale is fixed
Capture requirements at a high level; lightweight & visual
Develop small, incremental releases and iterate
Focus on frequent delivery of products
Apply the 80/20 rule
Testing is integrated throughout the project lifecycle – test early and often

## Slide 5: Key Principles of Agile projects
Active user involvement is imperative
Requirements evolve but the timescale is fixed
Capture requirements at a high level; lightweight & visual
Develop small, incremental releases and iterate
Focus on frequent delivery of products
Apply the 80/20 rule
Testing is integrated throughout the project lifecycle – test early and often

## Slide 6
Project Goals
Goals
  Consolidate the data reduction/analysis software for neutron scattering without restricting the needs of the instrument scientists
Key requirement
  Create a Data Analysis framework
    not instrument or technique/dependent
  Cross-platform
    Windows, Linux, Mac
  Easily extensible
  Open source

## Slide 7: Mantid in the beginning
Requirements meetings
User Requirements Document
System Requirements Document
Prototyping & evaluation
Architectural Design Document
Tool Selection
Gaudi
In-house

## Slide 8: Mantid in the beginning
Good
Wide cross section of scientists
Separated high level from details
Built relationships
Documented and agreed requirements
Learning from other projects
Evaluation of current software
Gathering best practice
Bad
Tough to separate vital detail from the rest
Stakeholder coverage
Accuracy vs. time
Bias
Requirements
Prototyping

## Slide 9: Mantid early development
1 month iterations
Development
    High risk design features
      Plug in architecture
      Python Integration
    Vital common data structures
      Workspace2D
      Workspace History
      Instrument Geometry
    Common algorithms
      LoadRaw
      Rebin
      ConvertUnits
Unit testing, continuous integration from the start
Evaluated by:
Lead Scientist
Project Manager
Project Team

## Slide 10: Mantid early development
Good
Rapid development
De-risking design decisions
Validation of framework approach
Gathered momentum within the team
Bad
No wider stakeholder engagement
Little immediate use
Low visibility to senior management

## Slide 11: Improving Stakeholder engagement
Users
Scientific Steering Committee
Development Team
Project Management Board
Scientific Steering Committee
1 -> 3 month releases
  Better fit with cycle timings
User Training
Release Notes

## Slide 12: Expanding the project
Users
Scientific Steering Committee
Development Team
Users
Scientific Steering Committee
Development Team
SNS/HIFR
ISIS
Project Management Board
Scientific Steering Committee
  Every 3 months
  Local scientific steering committees
  Joint teleconferences every 6 months
  Two way information flow
    Project progress -> scientsts
    Requirements & priorities -> dev team

## Slide 13: Problems
The two facilities were in two very different situations
  ISIS had been involved since the start, and were looking to extend capability.
  SNS were finding how to fit Mantid to their needs
Information did not flow reliably beyond members
  Progress
  Requirements & Priorities
How to handle strategic and longer term tasks?
  Requirements
  Process
  Visibility

## Slide 14: Two timescales of requirements
Short term (Urgent)
Direct requests
  Mantid-help email
  Conversation with developers
Bugs or feature requests
Rapid response required
Longer term (Planned)
Larger features to sub-projects
Higher chance of standardization and reuse
Design
Planned implementation
Progress Reporting

## Slide 15: Release Presentations
Just before each release
Everyone invited
  But participation optional
Development team present progress
Different focus topic each time
  Covers complete functionality in that area, not just improvements
Meet the team at the end
  Opportunity to chat to the scientists and solve any problems.

## Slide 16: Annual Joint Scientific Steering Committee
Extract longer term requirements
  Ask less often!
  Place greater importance on the event
  Spend time, listening and feeding back
  Deliver on your promises
Encourage wider collaboration
  Face to face meetings lead to much more agreement
  The joint meeting allow time for other conversations with remote colleagues

## Slide 17: Annual Joint Scientific Steering Committee
Annual meeting
  Face to face
  2 days
  Venue rotates among member facilities
Feedback
  During meeting
  Development Roadmap
  Release Notes
Sample Agenda
Day 1
  Current status
  Facility strategic goals
  Science breakout groups
  General & UI requirements
Day 2
  Initial planning
  Feedback and Discussion

## Slide 18: Conclusion
A good overview at the start of an Agile project is essential
Requirements gathering approaches need to change during a long term project
Do not assume that others will pass the message of the good work you are doing onwards
One collaborative project is a great opportunity to found others

## Slide 19
Project History
July 2007 Requirements & Design
April 2008 V 1.0 First instrument support
Feb 2010 V1.1 Support multiple techniques
April 2010 Collaboration with SNS & HFIR
Jan 2012 V2.0
Scientist validated results. VATES integration