## Slide 1: The Mantid Project: Notes from an International Software Collaboration
Nick Draper
Tessella
www.mantidproject.org

## Slide 2: Overview
Mantid Introduction
A Selection of Risks
Management strategies
Conclusion

## Slide 3
Project Goals
Goals
  Consolidate the data reduction/analysis software for neutron scattering without restricting the needs of the instrument scientists
Key requirement
  Create a Data Analysis framework
    not instrument or technique/dependent
  Cross-platform
    Windows, Linux, Mac
  Easily extensible
  Open source

## Slide 4: A Selection of Risks
Lasting engagement with a large number of stakeholders
Design needs to support flexibility for future needs
Technical single point of failure
Development continuity across the team
Larger development teams are less efficient
Testing and deployment takes time & Active development can affect robustness

## Slide 5: Lasting engagement with a large number of stakeholders
Users
Scientific Steering Committee
Development Team
Users
Scientific Steering Committee
Development Team
SNS/HIFR
ISIS
Project Management Board
Project Organisation
Active project sponsors
Frequent releases
Responsive to change

## Slide 6: Design needs to support flexibility for future needs
Separation of Data and Algorithms
Encapsulated “User Code” in specific places
  Algorithms
  Workspaces
Use of well designed interfaces to allow generic use of components
Reuse of existing components
Careful memory management when handling large datasets

## Slide 7: Architectural Design - Overview
Future Instrument specific UI
Mantid Framework
Python
Command line & Scripting interface
MantidPlot Graphing and analysis
RAW data files
NEXUS data files
Future Instrument specific UI
Instrument log files
API
Workspaces
DAE direct access
Algorithms
User Defined
User Defined

## Slide 8: Plug in extensions
Algorithm Dialogs Custom Interfaces Custom Menus
Python scripts & libraries
Workflow Algorithms
Algorithms
Unit Conversions
Fit Functions Cost Models Constraints Minimizer
Workspaces
Archive Searching LiveData Listeners Data Catalogs
GUI
Framework
Utility

## Slide 9: Preventing single points of failure
No “Code Ownership”
  Functionality protected via unit tests
Mobile development talent
Sub project teams to focus on significant developments
Knowledge transfer
  Daily & focused skype meetings
  Code reviews
  Architectural and detailed design documentation
  Developer documentation
  Annual developer meetings

## Slide 10: Development continuity across the team
Coding standards
  Sensible
  Agreed
Shared code ownership
Support within the team
  Mentoring
  Training
Design and code reviews
Developer meetings

## Slide 11: Larger development teams are less efficient
Automate repetitive tasks
  Saves time
  Ensures they happen
Optimize meeting time
  Control attendees at meetings
  Use the right technology
    Daily skype chat meetings
  Ensure the right people talk together
Use tools to prevent duplicated work and missed tasks
  Development
  Testing

## Slide 12
Continuous Integration Environment
GitHub Repository
Build + unit test
-Linux (RHE & Ubuntu)
-Mac OSX
-Windows 32
-Windows 64
Developers
trac Issue
tracking
system
Mantid Project Wiki
Automated System test
Deploy to
Download site

## Slide 13: Testing and deployment takes time & Active development can affect robustness
Automated Unit Testing
  Test individual components
  Over 6,000 tests
  Fast – just a few minutes
  Run on all platforms on commit
  Rapid feedback to developers
Automated System Tests
  Test complete workflows
  Compare numerical results with stored examples
  Over 150 tests
  Slow – minutes to hours
  Run on all platforms daily
  Feedback to all developers

## Slide 14: Manual Testing
Developer Testing
Each change reviewed and tested
Unscripted testing
Whole development team, every week
Communication and knowledge sharing
Each developer tests other peoples work
Usability and general usage tests
Each environment tested
Low coverage
User Testing
Very high quality feedback & future requirements
Instrument scientists
Only once well tested & interactive development
Generate confidence
Must be well managed

## Slide 15: Releases
Development
Automated release
Daily
Full Release
Quarterly
Patch
2-4 weeks after a full release
Full release notes
Wide announcement
If system tests pass
Useful
Not stable
Full manual testing
Targeted testing
Low risk
Targeted improvements & fixes
Code review
Stable
Stable

## Slide 16: Conclusion
Software is mission critical to modern neutron facilities
  High performance
  Reliable
  Leading edge
  Responsive to change
  Maintainable
  Well documented
To get these a project needs
  Vision
  Resource
  Stability
  Scientific and Technical Leadership
  Talented developers

## Slide 17: Conclusion
A facility alone can provide these needs
  Although many are not used to devoting their resources toward software developments.
Working together can be more productive than the sum of the parts.