## Slide 1: Mantid 4.0
Discussed at the June 2017 Users Workshop
  New workbench GUI
  Algorithm & Parameter Naming
  Python API Changes

## Slide 2: Why a new workbench?
Obsolete Dependencies
  Qt4 has been unsupported since December 2015
  Qwt5 requires Qt4
PMB discussed and agreed rewrite option
  GUI build from the ground up for automated testing
  Reduce the inherited and cultured technical debt in Mantidplot
  Opportunity to simplify
TechnicalSteeringCommittee/reports/MantidQt5.md

## Slide 3: Where are we?
For migration we need Mantidplot and the new workbench in the same release
  Rearranging the builds to allow this took much longer than anticipated
But we have a version to demo to you later

## Slide 4: What is left to do?
Plotting
  3D plots
  Slice viewer
  VSI integration
  Instrument view
Table and workspace matrix views
Technique specific Interfaces
Fitting
Sample
  Logs
  Materials
Workspace History display
Project saving
Not compatible with mantidplot
Information catalog - ICAT at ISIS
Linking to other programs
  SASView etc

## Slide 5: Mantid 4 – migration plan
Release 4.0 (July 2018?)
  Both Mantidplot and workbench available
    Workbench unlikely to be feature complete
Release 4.1 or later
  Deprecate Mantidplot once all techniques could move to the workbench
    Still functional, but with a warning message on startup
Release 4.2 or later
  Only containing the new workbench

## Slide 6: What does that mean for development?
The majority is being resourced by the core team
Each technique interface will be migrated (2-4w)
New developments in the GUI will be implemented only in the workbench:
  e.g. Saving styles for graphs would only be in the workbench

## Slide 7: What’s in a name?
Workbench is the working title
Mantidplot 2 or 4
  Very similar / confusing during changeover
Any other suggestions?
Something to think over in the breakout rooms.

## Slide 8: Python 3
Why?
  Python2 is end of life in 2020
  IPython will stop supporting python2 in 2019
But …
  RHEL7 is python2.7 only
  RHEL8 release date has not been announced
TechnicalSteeringCommittee/reports/MantidPython3.md

## Slide 9: Python 3
NO date planned to move to Python 3
  But it will happen once we can
We have:
  Changed all of the python within Mantid, usage examples and training course to be python 2/3 compatible
  A build server runs a Python 3 build and runs tests to ensure we do not introduce new problems
But we understand you have your own scripts

## Slide 10: Python 3 – migration plan
Once Mantid & Python 3 on RHEL is possible
  Announce the plan to migrate to all users
  Minimum warning 1 full release (about 4 months)
    Mantid Nightly will move to Python 3 earlier
  Provide docs and help about how to update scripts
  What other help do you want?
  We don’t want to leave anyone behind
Next full release will use Python 3
  Double the normal beta test period