## Slide 1: Release Planning for Mantid version 4.0
Proposal for an agreement in principle

## Slide 2: Motivation
We have a number of proposed changes that will break backward compatibility
Semantic versioning (http://semver.org/) states this would be version 4.0.
These need to be planned
With careful communication
We cannot follow that up with other breaking changes soon afterwards.

## Slide 3: Timing of Mantid 4.0
Not determined by the current version numbering
  There is no reason that 4.0 should follow 3.9
  We may have version 3.10 and so on
The determining step for Mantid 4.0 is the list of breaking changes below.
  If all of them are to remain in this release, then the last to deliver will determine the timing of Mantid 4.0.

## Slide 4: List of breaking changes
Change from qwt5 graphs to (QWT6, matplotlib, QtCharts)?
Sanitise Algorithm and property names (including merging)
  Remove unused algorithms, and old unused algorithm versions
Removing InOut workspace usage
Python API Changes
  ?Moving the Python API from the SimpleAPI (the impacts of this need further consideration)
  Remove the old Python interface to workspaces, only provide the new one (removing, e.g., readY() and dataY() ).
  Remove Indexing breaking operations - e.g ISpectrum::setSpectrumNo()
  Move to Python 3 on all platforms, removal of Python 2.7 support.

## Slide 5: List of other changes
These changes are not bound to be included in this release, but being significant changes it would be good to include them together if the timing and resource allows.
Instrument 2.0 - basic implementation
Upgrade to Qt5

## Slide 6: Initial Plan
Prepare Plan
  Prepare and agree estimates and resourcing plan
  Determine possible release date
Once the Plan is agreed
  Inform all users about the upcoming changes and migration plans
At the preceding release (~4 months till release)
  Remind all users about the upcoming changes
  Implement a "Future" API layer, that will allows scripts to be migrated in advance
  Deprecate the existing API functionality that will be broken in Mantid 4.0, leaving it functional, but sending warning messages to the log.
    ? Send emails to a special email account on usage of deprecated fn, or store in DB? This would allow us to track down scripts that need changing.
  Development team to update all scripts in the script repository to the "future" api
  Provide a deadline for all users to submit scripts by email for them to be update by the dev team
  Run Script update drop in sessions (once/twice per month?, with cake?)
At the release of Mantid 4.0
  During Beta Testing (or earlier) ensure all instruments can operate on Mantid 4.0
  Remove deprecated functionality
  Merge Future API to main API